## Slide 1
The Technical Boundary: Schedule vs. Allocation
🔑
The Golden Rule: The destination of your data
dictates your integration tool.
MS Project Data
Project Online
Sync
MSP Add-In
MPP Import
MPP Import
Allocations
Grid
High-level planned and actual
resource demand. Supported by
all synchronisation methods.
Full Schedule
Granular task logic, dependencies,
task types, and dates.
Supported only by MPP Import.

## Slide 2
Integration Options: At a Glance
Project Online Sync
MSP Add-In
MPP Import
Data
Target
Allocations ONLY
Allocations ONLY
Full Schedule
Allocations
Pros
- Enables automated, scheduled synchronisation
- Admin-led governance ensures systemic control
- Centralised process
- Complete Project Manager control
- Features a pre-sync data validation and error preview interface
- Enables advanced WBS mapping
- The only tool that imports full schedules (tasks, dependencies, dates, and durations)
- Excellent for initial system migrations
Cons
! Physically incapable of importing schedule data
! Requires root URL and global API credential setup
! Requires manual execution per project
! Requires individual user API token generation
! A manual, file-based process requiring drag-and-drop execution
! Schedule imports automatically overwrite existing schedule entities

## Slide 3
Selecting Your Integration Strategy
If your operational model is…
Centralised planning requiring automated, hands-off synchronisation across the enterprise.
Then deploy
Project
Online Sync
If your operational model is…
Decentralised planning where individual Project Managers must control, preview, and validate their own data before submission.
Then deploy the
MSP
Add-In
If your operational model requires…
A one-time system migration, or an ongoing necessity to view full task logic, dependencies, and granular project schedules in Tempus.
Then utilise
MPP
Import